## Slide 1
VITARICH • VITA FMS
TOTAL PROJECT
UPDATE
May 1 – August 25, 2026
A connected view of operational delivery, module dependencies, release boundaries, and the decisions needed to convert build momentum into controlled adoption.

## Slide 2
EXECUTIVE READ
The project is now an operating model—not a set of isolated screens.
02
ONE CONNECTED
OPERATING SPINE
Farm identity, access control, inventory movement, production workflows, traceability, approvals, and notifications increasingly share the same foundation.
98
integrated commits on dev-main
469
files changed from the April baseline
4
contributors across audited refs
What this means
• Broiler now has an end-to-end lifecycle from placement through clean-up.
• Inventory is the shared posting and traceability backbone.
• Hatchery and Breeder have material workflow coverage, with specific branch-only boundaries.
• Governance shifted from route-level controls toward hierarchy, permissions, approvals, and centralized events.
VITA FMS • CEO PROJECT UPDATE • 25 AUG 2026

## Slide 3
DELIVERY EVIDENCE
Sustained execution across four consecutive months
03
INTEGRATED COMMITS BY MONTH
MAY
24
JUNE
27
JULY
26
AUG*
21
98 integrated commits
*Through August 21 integrated history; report current through August 25.
85,930
lines added from the April 29 baseline
7,483
lines removed—evidence of replacement and cleanup
3
feature commits still outside dev-main
Source: refreshed GitHub remote refs and local Git history.
VITA FMS • CEO PROJECT UPDATE • 25 AUG 2026

## Slide 4
PORTFOLIO ARCHITECTURE
What is connected to what
04
FARM + USER
Canonical farm identity • FMS scope • permissions
→
FMS WORKFLOWS
Broiler • Hatchery • Breeder
→
INVENTORY LEDGER
Receipts • issues • transfers • signed postings
→
REPORTING + TRACE
Warehouse balances • document lineage
CONFIGURATION LAYER
Settings govern operational behavior: cycle rules, DOC placement, Flock Card, Harvest & Delivery, Clean-up, item groups, batch logic, and approvals.
↕
CONTROL LAYER
Central permissions, approval routing, notification rules, event catalog, deduplication, and farm-scoped recipient resolution.
Design principle
Operational modules publish business outcomes; shared services decide authorization, routing, reporting, and delivery.
VITA FMS • CEO PROJECT UPDATE • 25 AUG 2026

## Slide 5
FMS CATEGORY • BROILER
A governed production lifecycle from placement to close-out
05
CYCLE MASTER
Farm-cycle authority
→
DOC PLACEMENT
Route: /inv/doc-receiving
→
GROWING & FARM CONDITION
Flock Card
→
HARVEST & DELIVERY
Batch allocation
→
CLEAN-UP
Closure + reconciliation
SETTINGS → OPERATIONS
DOC Placement Settings → DOC Placement
Flock Card Settings → Growing & Farm Condition
SETTINGS → OPERATIONS
Harvest & Delivery Settings → Harvest & Delivery
Clean-up Settings → Clean-up
END-TO-END
placement, daily operations, delivery, and closure
Inventory postings and farm cycle state connect each stage.
CONTROLLED
date windows, batch rules, closure criteria
Exact business rules are centralized in settings and shared validation.
TRACEABLE
document, batch, farm, and source lineage
Warehouse reporting provides the reconciliation view.
VITA FMS • CEO PROJECT UPDATE • 25 AUG 2026

## Slide 6
FMS CATEGORY • INVENTORY
The shared transaction and reconciliation backbone
06
ITEM MASTER
→
ITEM GROUP + UOM
→
BATCH
ITEM STOCK IN
Goods receipt
→
SIGNED POSTINGS
Canonical ledger
→
WAREHOUSE REPORT
Running balance + exports
ITEM STOCK OUT
Goods issue
→
TRANSFER
Origin ↔ destination
→
AUDIT TRAIL
Document lineage
Connected consumers
DOC Placement receives chicks • Flock Card consumes feed and mortality items • Harvest & Delivery allocates flock batches • Hatchery Receiving posts source inventory.
VITA FMS • CEO PROJECT UPDATE • 25 AUG 2026

## Slide 7
FMS CATEGORY • HATCHERY
Receiving and egg-to-DOC process coverage
07
Hatchery Receiving is a distinct module from Broiler DOC Placement.
RECEIVING
→
CLASSIFICATION
→
STORAGE
→
PRE-WARMING
SETTER
→
TRANSFER
→
HATCHER
→
CHICK PULLOUT
DOC CLASSIFICATION
→
DOC DISPATCH
→
DISPOSAL
Connected services
Receiving → Inventory postings • Process steps → shared batch/source trace • Dispatch → downstream placement lineage • Permissions and notifications → centralized control.
Current boundary: module coverage is substantial; end-to-end browser, SQL, and notification delivery verification remains an operational gate.
VITA FMS • CEO PROJECT UPDATE • 25 AUG 2026

## Slide 8
FMS CATEGORY • BREEDER
Production records are integrated; logistics enhancements remain branch-only
08
PLACEMENT
→
POPULATION RECORD
→
LAYING PRODUCTION
→
VACCINATION + MEDICATION
→
REPORTS
INTEGRATED ON DEV-MAIN
Growing and grading workflows • Breeder navigation • core production records • shared farm and permission controls.
BRANCH-ONLY: DEV-BAJA
Breeder Dispatch • Clean-up • Transfer • History/Card enhancements. These are visible in remote history but not counted as released on dev-main.
Release implication
Decide whether the branch-only logistics chain is production-ready, requires reconciliation with dev-main, or should be staged behind a controlled acceptance gate.
VITA FMS • CEO PROJECT UPDATE • 25 AUG 2026

## Slide 9
SHARED PLATFORM
The controls that connect every FMS category
09
GOVERNANCE
SPINE
Authorization and configuration are moving from scattered route logic into shared, farm-aware services.
IDENTITY
User Management
FMS Type
Farm assignments
ACCESS
User Permissions
User Groups
Activation controls
DECISIONS
Approval Setup
Approval Management
Week Lock boundary
EVENTS
Notification catalog
Central dispatcher
Farm-aware routing
FARM SETUP
Farm Management
Setup Wizard
Warehouse hierarchy
OPERABILITY
Navigation + search
Theme consistency
Offline/reliability work
VITA FMS • CEO PROJECT UPDATE • 25 AUG 2026

## Slide 10
MAY–AUGUST 2026
The build moved from visibility to integration to control
10
MAY
Visibility + adoption
Hatchery views/APIs • receiving trace • permissions templates • table standardization
JUN
Inventory foundation
Reversal validation • Item Group • UoM • Batch • stock-in/out • breeder growing/grading
JUL
Connected operations
Broiler lifecycle • Flock Card • Harvest & Delivery • Clean-up • transfers • warehouse reports
AUG
Governance + readiness
Cycle Master • access hierarchy • notifications • reliability • hierarchy refinement • WIP validation
24
May commits
27
June commits
26
July commits
21
August commits through Aug 21
The sequencing matters: shared inventory and traceability foundations enabled the Broiler lifecycle; that lifecycle then exposed the need for stronger farm identity, permissions, approvals, and notification controls.
VITA FMS • CEO PROJECT UPDATE • 25 AUG 2026

## Slide 11
RELEASE BOUNDARY
Built is not the same as integrated, deployed, or verified
11
INTEGRATED
98
commits on origin/dev-main
BRANCH-ONLY
3
feature commits outside dev-main
LOCAL WIP
52
pre-existing changed/untracked code paths
VERIFICATION
OPEN
browser, SQL/RPC, RLS, Supabase, and delivery checks
RELEASE CONTROL
Promote by evidence
Require commit/branch identity, migration status, automated checks, browser acceptance, and owner sign-off for every release candidate.
OPERATIONAL CONTROL
Pilot by workflow
Validate the connected chain—not a single page: settings → document → posting → report → notification/approval.
RISK CONTROL
Protect the data contract
Preserve farm identity, signed ledger behavior, source lineage, retry deduplication, and safe notification no-op behavior.
Management message: delivery momentum is strong; the immediate value unlock is disciplined integration and operational acceptance.
VITA FMS • CEO PROJECT UPDATE • 25 AUG 2026

## Slide 12
CEO PRIORITIES
Six decisions to turn build momentum into measurable operating value
12
01
Approve a controlled release gate
One evidence pack covering code, SQL/RPC, browser, RLS, notification, and rollback readiness.
02
Prioritize Broiler pilot adoption
Run placement → Flock Card → delivery → clean-up with reconciled warehouse balances.
03
Resolve branch-only Breeder scope
Accept, reconcile, or defer Dispatch/Clean-up/Transfer/History as an explicit release decision.
04
Freeze canonical farm identity
Complete numeric farm-ID migration and stop ambiguous farm code/name routing.
05
Name operational owners
Assign one accountable owner per FMS category for acceptance, adoption, and master-data quality.
06
Track three value measures
Posting accuracy • cycle close time • exception resolution time—reported by farm and workflow.
CONNECTED • CONTROLLED • PROVABLY LIVE
VITA FMS • CEO PROJECT UPDATE • 25 AUG 2026